A SYNOPSIS REPORT

On

# Sport Quest: Journey to Excellence

Online Sports Learning Platform

Submitted in partial fulfilment of the requirements of the degree of

BACHELOR OF TECHNOLOGY

Submitted by

# MD HASSAN (22BTCS012HY) MD SAJJAD ANSARI (22BTCS029HY)

TOUSIF TARIQUE (23BLCS008HY)

Under the Supervision Of

# PROF. PRADEEP KUMAR

Head of Dept. CS&IT MANUU

Department of Computer Science & Information Technology School of Technology

Maulana Azad National Urdu University Hyderabad

Problem Statement

The absence of accessible, comprehensive, and engaging resources for learning and excelling in different sports restricts the growth of aspiring athletes and sports lovers. Conventional learning methods tend to be disjointed, with limited access to expert guidance, immersive training experiences, and personalized feedback.

# Objective and Scope of the Project Objective:

- The objective is to develop a comprehensive online platform that equips users with

the essential tools, knowledge, and support needed to learn and excel in a variety of sports.

# Scope:

- Providing comprehensive coverage of various sports, including in-depth information on methods, techniques, rules, regulations, and terminology.

- Delivering beginner courses, pre-recorded materials, video analysis, VR technologies, remote instruction, personalized feedback, behavior assessment, and strategy development.

- Making certain that the platform remains user-friendly, accessible, and consistently updated.

- Providing expert evaluations to guide users on their potential to pursue sports professionally.

# Methodology

- Research & Planning:

  - Conduct market research to identify user needs and preferences.

  - Define project goals and create a detailed project plan.

# Content Development:

  - Collaborate with sports experts to create comprehensive content for each sport.

  - Develop instructional course materials, videos and tutorials for beginners.

# Technology Integration:

  - Implement video analysis with readily available software like Coach's Eye.

  - Develop video analysis tools for performance feedback.

  - Set up remote teaching capabilities using common tools like Zoom for live coaching sessions.

# Platform Development:

  - Design and develop the user interface (UI) for ease of navigation.

  - Integrate content and tools into the platform.

  - Perform rigorous testing to ensure functionality and user experience.

# Hardware & Software to be used Hardware Requirement:

To ensure smooth development and deployment of the online sports learning platform, the

following hardware components are required:

# Component	Specification

Processor	Intel Core i3/i5/i7 or AMD Ryzen 3/5/7 (or higher)

RAM	Minimum 4GB (8/16GB recommended for better performance)

Storage	 Minimum 256GB SSD (Recommended: 512GB SSD or higher) Server Requirements	Cloud hosting (AWS, Google Cloud, or Azure)

Internet Connectivity	High-speed internet for real-time transactions

# Software Requirement:

The project requires a combination of frontend, backend, and database technologies along with development tools.

# Category	Software/Technology

Operating System	 Windows 7/10/11, Linux (Ubuntu), or macOS Frontend Technologies	HTML, CSS, Bootstrap, JavaScript

Backend Technologies	Node.js Database	 MongoDB

Development Tools	VS Code, GitHub

Server & Hosting	AWS EC2, GoDaddy, Infinity Free

Security Tools	SSL/TLS encryption, OAuth, JWT authentication

# Application and Future Scope of the Project Application:

- The platform will serve as a comprehensive resource for learning and mastering various

sports.

- It will be used by beginners, amateur athletes, coaches, and sports enthusiasts.

- Experts will evaluate user performance and provide guidance on pursuing sports professionally.

# Future Scope:

- Continuous content updates and improvements based on user feedback.

- Expansion to include more sports and advanced training modules.

- Integration of AI for personalized training and feedback.

- Implement VR technologies for immersive training experiences.

- Collaborations with sports organizations for certification and recognition.

- Development of mobile applications for wider accessibility.

# Project Timeline (Gantt chart/ PERT chart)

A simplified Gantt chart focused on the breakdown of task and their approximate timelines for this project.

| Phase | Week 1 | Week 2 | Week 3 | Week 4 | Week 5 | Week 6 | Week 7 | Week 8 |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Research & Planning | X | X |  |  |  |  |  |  |
| Content Development |  | X | X | X |  |  |  |  |
| Technology Integration |  |  |  | X | X | X |  |  |
| Platform Development |  |  |  |  | X | X | X | X |
| Testing |  |  |  |  |  | X | X | X |

An eight-week timeline with more specific milestones:

| Week | Phase | Activity |
| --- | --- | --- |
| 1 | Research & Planning | Initial research and planning |
| 2 | Research & Planning, Content Development | Completion of research, start content development |
| 3 | Content Development | Continue content development |
| 4 | Content Development | Continue content development |
| 5 | Technology Integration | Start technology integration |
| 6 | Technology Integration, Platform Development | Continue technology integration, start platform development |
| 7 | Platform Development | Continue platform development |
| 8 | Testing | Begin testing phase |

References/Bibliography

- P. L. Williams, J. M. Jones, and K. ľ. Simon, "ľhe íole of digital platfoíms in spoíts education and coaching," Jouínal of Spoíts Education ľechnology, vol. 15, no. 3, pp. 123- 136, Maí. 2023.

- R. S. McDonald, "Viítual Reality in Spoíts ľíaining: A New Eía," Inteínational Jouínal of Spoíts Science & ľechnology, vol. 22, no. 5, pp. 78-85, May 2022.

- ľ. H. Webeí, "Video analysis and feedback mechanisms in athletic tíaining," Jouínal of Peífoímance Evaluation in Spoíts, vol. 18, pp. 45-55, Feb. 2021.